GPT-RAG POC — Setting Up Cost Guardrails

Best Practices for Factory GPT-RAG Deployments  •  2026-04-02

Background

On a Factory engagement, a POC ingested a small batch of large PDF documents onto a customer Azure subscription. Due to a combination of large document sizes, low embedding model quota, and the absence of budget alerts, an ingestion retry loop ran for approximately 48 hours before the cost spike was detected by the customer. A budget alert would have caught this within the first hour. This guide walks through exactly how to set one up so every deployment has that safety net in place.

REQUIRED BY FACTORY DELIVERY

Set Up a Budget Alert (Step by Step)

| 1 | Open Cost Management | Azure Portal → navigate to the resource group for your GPT-RAG deployment → Cost Management → Budgets. |
| --- | --- | --- |
| 2 | Create a new budget | Click "+ Add". Set the budget name (e.g., "gptrag-poc-budget"). Set the Reset period to Monthly. Set the budget amount to $2,000 (or the agreed threshold for your engagement). |
| 3 | Add an alert condition at 50% ($500) | Under Alert conditions, click "Add alert condition". Set Type: Actual. Set % of budget: 50%. This fires when actual spend hits $500 — roughly one day of runaway ingestion. This is your early-warning trigger. |
| 4 | Add a second alert at 80% ($800) | Add another condition: Type: Actual, % of budget: 80. At this point, stop all ingestion and escalate. |
| 5 | Set alert recipients | Under "Alert recipients (email)", add: all engineers on the deployment, the Solution Architect, the PM, and the customer technical contact. The more eyes, the faster the response. |
| 6 | Add an Action Group (optional but recommended) | Click "Manage action group" → Create. An action group can send SMS in addition to email, or trigger an Azure Function / Logic App to automatically scale the Container App to 0 replicas — giving you an auto-shutdown at threshold. |
| 7 | Save and verify | Click "Create". Verify the budget appears in the Budgets blade. Confirm all recipients received the confirmation email. Screenshot the budget config and share it with the customer. |

If Cost Spikes — Emergency Steps

If you receive a budget alert or notice unexpected charges, take these steps immediately:

| 1. Stop ingestion | Container App → Scale → Set Min and Max replicas to 0 |
| --- | --- |
| 2. Block network access | AI Foundry resource → Networking → Set Public access to Disabled |
| 3. Reject private endpoints | AI Foundry → Networking → Private endpoint connections → Reject all |
| 4. Verify in Cost Analysis | Resource group → Cost Analysis → Group by Meter → Confirm no new charges accruing |

FOR ALL GPT-RAG CUSTOMERS AND USERS

Additional Best Practices

| Use the latest version | New version often includes critical fixes for known bugs |
| --- | --- |
| Test with 1–2 small files first | Upload one file, wait for ingestion to fully complete, and verify the cost in Cost Analysis before uploading remaining documents. This confirms the per-file cost and catches retry loops early. |
| Increase embeddings quota before ingesting large docs | Large documents (1,000+ pages) generate thousands of chunks. If the embedding model quota (TPM) is too low, embeddings will fail with 429 errors and the pipeline may retry — re-calling Document Intelligence each time. Set embeddings quota to at least 100K TPM (AI Foundry → Model deployments → Edit). |
| Estimate ingestion costs in advance | Document Intelligence charges per page. Count or estimate total pages across all files and multiply by the DI rate for your configured model and add-ons. Share the estimate with the customer before uploading. Azure pricing: https://azure.microsoft.com/pricing/details/ai-document-intelligence/ |
| Keep replicas min and max = 1 | Increasing max replicas can amplify the cost and complexity. |
| Ensure ingestion container app memory matches document size | See issue for additional guidance https://github.com/Azure/GPT-RAG/issues/438 |

Questions? Contact James Pace (AI Lead / CFTL) or Paulo Lacerda (tech success team)